FLEETPULSE

MASTER EXECUTION PLAN FOR ANTIGRAVITY

Connected Vehicle Intelligence Hackathon — build specification, architecture, UI, implementation stages, evidence and submission

DIRECTIVE TO THE CODING AGENT Build a production-quality connected-vehicle intelligence platform called FleetPulse. Do not treat this as a collection of mock screens. Build a working end-to-end system whose real-time path can ingest and process the hackathon's 100K+ events/sec target, whose UI visibly updates from the stream, and whose engineering claims are backed by automated tests and measured evidence. Use the official problem statement and solution-document template as the source of truth for requirements.

| Decision | Locked direction |
| --- | --- |
| Primary user | Fleet Manager |
| Problem | Predictive fleet reliability: identify vehicles at elevated maintenance/failure risk, explain why, quantify operational exposure, and prioritise action. |
| Core differentiator | Risk-to-impact prioritisation: probability × exposure × urgency, with evidence behind every high-risk vehicle. |
| Primary stack | React + TypeScript; FastAPI + Python; MQTT; Kafka; Apache Flink; PostgreSQL; MongoDB; ClickHouse; Redis; S3/MinIO + Parquet; optional pgvector. |
| ML | Transparent baseline first, then a tabular predictive model evaluated against the baseline. |
| AI | Optional bounded Fleet Copilot after the core system is stable; tool allowlist, read-only by default, audit trail. |
| UI | Operational command centre with live map, risk queue, event stream, vehicle intelligence view and performance pulse; polished React Bits/Framer Motion effects used only where they improve comprehension. |
| Local run | Docker Compose, one-command startup, seeded 100K-vehicle simulator. |
| Cloud | Kubernetes/Helm + Terraform for one cloud; no application code changes required for a second deployment target. |
| Observability | OpenTelemetry + Prometheus + Grafana. |
| Testing | pytest + Testcontainers + contract/acceptance tests + k6/Locust/Gatling + Semgrep/OWASP ZAP/Trivy + chaos/failure tests. |
| Submission | Official Solution Document PDF + repository + architecture/ER/ADR evidence + ≤5-minute demo. |

Important: this is an execution blueprint, not a claim that the system already meets the targets. Every target must become a measured result before submission.

# 1. Mission, Constraints and Definition of Done

## 1.1 Source requirements that cannot be negotiated

100K+ vehicles: the simulator must generate at least 100,000 vehicles with realistic trips, faults and noise.

Real-time + batch: the system must process live events and support historical analytics.

Polyglot storage: use relational, NoSQL and vector storage where useful, and justify each choice.

Secure full stack: secure APIs plus a usable web interface.

Deployment: containerised, tested and deployable to at least one cloud, with no code changes needed for another.

Performance: sustain 100K+ events/sec; survive a 3× burst for 5 minutes without data loss; dashboard under 2 seconds; critical alert under 5 seconds; API p95 under 200 ms and p99 under 500 ms.

Resilience: no single point of failure; demonstrate recovery after broker/pod failure.

Security: OAuth2/OIDC + JWT, RBAC with tenant isolation, mTLS for devices, TLS in transit, AES-256 at rest, secret management, OWASP/API Top 10 coverage.

Testing: 80%+ core coverage plus integration/contract, BDD, performance/soak, security, compliance and chaos evidence.

Submission: Solution Document, repo with one-command local setup, diagrams, ADRs, working demo, test evidence, DevOps pack and ≤5-minute video.

## 1.2 Definition of done

| Area | Done means |
| --- | --- |
| Product | A fleet manager can open FleetPulse, see live fleet state, receive a real-time risk event, inspect why it happened, see predicted impact, and record/acknowledge an action. |
| Streaming | A telemetry event has a traceable path from simulator to Kafka/Flink to persisted state to UI. |
| Scale | A reproducible load test reports actual throughput, latency, consumer lag and resource usage. |
| Data quality | Duplicate and out-of-order events are handled; invalid/unknown OEM events are quarantined. |
| ML | A baseline and model are both evaluated on simulator ground truth. |
| Security | Auth, RBAC, tenant boundaries, audit and security scans are implemented and tested. |
| Reliability | At least one broker/pod failure scenario is automated and recovery is demonstrated. |
| Frontend | The UI is responsive, clear and polished; motion does not hide data or slow operation. |
| Docs | Every official template section has evidence linked to code, tests, diagrams or measured results. |
| Reproducibility | Fresh checkout can run locally with documented commands. |

# 2. Product Specification

## 2.1 One-sentence product

Product thesis FleetPulse continuously converts connected-vehicle telemetry into explainable maintenance risk and business-impact priorities so fleet managers know which vehicles need attention first and why.

## 2.2 Primary user

Fleet Manager. The primary job-to-be-done is: identify the vehicles most likely to create operational loss soon, understand the evidence, and prioritise action before the failure occurs.

## 2.3 User journey

Fleet manager opens the command centre and sees fleet health, live ingestion and current risk.

An injected or naturally simulated telemetry event changes a vehicle's risk state.

Streaming processing detects the anomaly and updates the risk state.

The dashboard receives the update through WebSocket/SSE.

The manager opens the vehicle and sees the timeline, DTCs, recent anomalies, model score and top contributing signals.

The system calculates impact exposure and ranks the vehicle in the action queue.

The manager acknowledges or schedules maintenance.

The action is written to the transactional store and audit log.

The dashboard shows the updated state and the event remains traceable.

## 2.4 Feature hierarchy

| Tier | Features |
| --- | --- |
| P0 — must demo | Live fleet overview; 100K simulator; real-time event stream; risk queue; vehicle detail; alert acknowledgement; live map; performance pulse. |
| P1 — must support | Predictive model; impact estimation; historical analytics; DTC/telemetry timeline; authentication/RBAC; audit trail; failure recovery. |
| P2 — differentiators | Fleet Copilot; explainable risk cards; scenario injection panel; replay controls; advanced filters; animated data storytelling. |
| P3 — future | Advanced route optimisation; automated maintenance scheduling; richer multi-OEM onboarding portal; deeper EV optimisation. |

# 3. Frontend and Visual Experience Specification

## 3.1 Design direction

The frontend should look like an advanced enterprise fleet command centre rather than a generic admin dashboard. It should be information-dense but calm, with strong hierarchy, excellent typography, clear severity semantics and restrained motion.

## 3.2 Main screens

| Screen | Required content | Animation guidance |
| --- | --- | --- |
| Landing | Product thesis, 100K+ vehicle visual, transition into command centre | React Bits hero effect; subtle and performant. |
| Fleet Command | KPI strip, live map, risk distribution, live events, system pulse | Animated KPI changes, map movement, event insertion. |
| Risk Queue | Ranked vehicles, severity, probability, impact, urgency, top factors | New alerts enter with short motion; no continuous flashing. |
| Vehicle Intelligence | Risk score, trend charts, event timeline, DTCs, explanation, maintenance action | Smooth drill-down transitions and chart updates. |
| Analytics | Historical risk, alerts, maintenance lead time, model metrics | Chart transitions; filtering should remain immediate. |
| System Health | Throughput, Kafka lag, processing latency, API p95/p99, service health | Subtle live counters; clear degraded state. |
| Security/Audit | Recent actions, actor, time, tenant, AI tool calls | No decorative animation needed. |

## 3.3 React stack

| Technology | Use |
| --- | --- |
| React + TypeScript | Application architecture and type-safe components. |
| Tailwind CSS | Design tokens, layout and responsive styling. |
| React Bits | Selected visual components/effects; use only after core UX is stable. |
| Framer Motion | Page transitions, layout transitions and micro-interactions. |
| Apache ECharts | High-volume and real-time charts. |
| MapLibre GL JS | Interactive fleet map. |
| WebSocket/SSE | Live risk/alert/state updates. |
| TanStack Query | Server-state fetching, caching and invalidation. |
| Zod | Client-side API/schema validation where appropriate. |

Frontend rule Build functionality first, then polish. Never use animation to compensate for missing product depth. The judge must understand the system even with animation disabled.

# 4. Target Architecture

## 4.1 Logical flow

Simulator → MQTT → Kafka → schema validation/normalisation → Flink event-time processing → feature/risk engine → Redis hot state + ClickHouse telemetry + PostgreSQL business state + MongoDB raw OEM payloads → FastAPI → WebSocket/SSE → React.

Cold path: Kafka → S3/MinIO → Parquet → batch analytics/model training → evaluated model version.

AI path: React → FastAPI AI gateway → allowlisted fleet tools → PostgreSQL/ClickHouse/pgvector → LLM → structured answer + audit record.

## 4.2 Service boundaries

| Service | Owns | Scale independently? | State |
| --- | --- | --- | --- |
| simulator | Synthetic vehicle behaviour and scenario injection | Yes | Seed/scenario state |
| ingestion-gateway | MQTT/device intake and initial validation | Yes | Minimal |
| normalizer | OEM → canonical event transformation | Yes | Schema registry/config |
| stream-processor | Event-time windows, dedupe, enrichment, features | Yes | Flink state |
| risk-engine | Baseline/model inference and score generation | Yes | Model version + stateless inference |
| alert-service | Alert lifecycle and actions | Yes | PostgreSQL |
| analytics-api | Historical fleet/vehicle queries | Yes | ClickHouse |
| api-gateway | Auth, rate limiting, API composition | Yes | Redis rate-limit state |
| copilot | Bounded AI tool calling | Optional | Audit in PostgreSQL |
| web | Operational UI | Yes | Browser state only |

## 4.3 Storage responsibilities

| Store | Use | Consistency / rationale |
| --- | --- | --- |
| PostgreSQL | Tenant, users, RBAC, vehicles, fleets, alerts, maintenance actions, model registry, audit | Strong consistency / ACID. |
| MongoDB | Raw OEM/source-shaped payloads and schema variants | Flexible document shape; useful at ingestion boundary. |
| ClickHouse | Telemetry history, aggregations, dashboard analytics | Optimised analytical scans; separate from OLTP. |
| Redis | Current vehicle state, hot counters, cache, rate limiting | Fast ephemeral state; rebuildable. |
| S3/MinIO + Parquet | Cold raw/history and replay/training data | Low-cost durable historical layer. |
| pgvector | Only if the copilot needs retrieval over runbooks/policies | Avoid adding it without a concrete retrieval workload. |

# 5. Event Contract and Data Model

## 5.1 Canonical event

| Field | Type | Rule |
| --- | --- | --- |
| event_id | UUID | Globally unique; idempotency key. |
| vehicle_id | UUID | Internal stable key. |
| vin | String | 17-char VIN-like synthetic value. |
| tenant_id | UUID | Mandatory for isolation. |
| event_time | Timestamp | Vehicle observation time. |
| ingest_time | Timestamp | Platform receipt time. |
| sequence_no | Int64 | Source sequence where available. |
| oem | Enum/String | Source OEM. |
| schema_version | String | Versioned contract. |
| lat/lon | Float | Synthetic location. |
| speed_kmh | Float | Physical bounds. |
| soc_pct | Float/null | 0–100 for EVs. |
| engine_temp | Float/null | Physical bounds. |
| odometer_km | Float | Monotonic except simulator reset scenarios. |
| dtc_codes | Array<String> | Synthetic DTCs. |
| event_type | Enum | NORMAL / HARSH_BRAKE / OVERHEAT / DTC / etc. |

## 5.2 Relational core

Use 3NF for Tenant, User, Role, Fleet, Vehicle, Driver, Trip, Alert, MaintenanceAction, ModelVersion and AuditLog. Document any deliberate denormalisation.

## 5.3 Simulator requirements

100K+ vehicles with a deterministic seed.

Mixed ICE/EV vehicle profiles.

Multiple synthetic OEM schemas.

Realistic trip movement and state changes.

Fault injection with ground-truth labels.

Duplicates and out-of-order events.

3× traffic burst mode.

Broker outage and consumer slowdown scenarios.

Unknown OEM/schema-version scenario.

Replay mode for deterministic debugging.

# 6. Algorithms and ML Implementation

## 6.1 Baseline

Implement a transparent baseline before ML. Example baseline inputs: DTC severity, recent temperature trend, anomaly count, harsh-event frequency, mileage since maintenance, battery/engine health and recent utilisation.

## 6.2 Model

Start with a gradient-boosted tabular model if the generated data supports it. Keep the feature set interpretable. Compare model performance against the baseline using a held-out time-aware split.

| Metric | Purpose |
| --- | --- |
| Precision / recall | Alert quality. |
| PR-AUC | Useful under class imbalance. |
| Recall at fixed alert budget | Operational usefulness. |
| Lead time | How early failures are identified. |
| Calibration | Whether predicted risk corresponds to observed frequency. |
| False alerts per 1,000 vehicles | Operational burden. |

## 6.3 Decision priority

Priority = RiskProbability × ImpactExposure × UrgencyFactor

RiskProbability: model/baseline probability of a defined maintenance event in the forecast horizon.

ImpactExposure: estimated downtime/cost exposure based on vehicle utilisation and failure class.

UrgencyFactor: time-to-failure estimate, trip criticality or maintenance deadline.

Explainability: display top contributing signals and supporting events for every high-priority vehicle.

## 6.4 Required algorithm evidence

Sliding-window aggregates.

Event-time watermarks for out-of-order data.

Idempotent duplicate detection.

Top-K risk ranking.

Geohash or equivalent spatial aggregation.

VIN/DTC parsing with validation.

At least one clearly explained algorithm with pseudocode and complexity analysis.

# 7. Optional Fleet Copilot — Only After Core Completion

The copilot is a differentiator, not the product foundation. It should answer questions over approved fleet data and never bypass the permission model.

| Tool | Read/write | Purpose |
| --- | --- | --- |
| get_fleet_summary | Read | Current fleet state. |
| get_high_risk_vehicles | Read | Top risk/impact vehicles. |
| get_vehicle_timeline | Read | Telemetry, DTC and anomaly evidence. |
| get_vehicle_risk_explanation | Read | Model factors and score history. |
| get_maintenance_history | Read | Historical actions. |
| get_historical_metric | Read | Aggregated analytics. |
| create_maintenance_action | Write — confirmation required | Only after explicit user confirmation. |

Tool allowlist enforced server-side.

No arbitrary SQL generated by the model.

Validate all tool arguments.

Audit user, prompt, tool, arguments, result and action.

Read-only default.

Human confirmation before writes.

Prompt-injection defence for retrieved text.

Show time window/data source in responses.

# 8. API Contract

| Endpoint | Purpose | Requirements |
| --- | --- | --- |
| GET /api/v1/fleet/summary | Fleet KPIs | Tenant-scoped; cached where appropriate. |
| GET /api/v1/vehicles | Vehicle list | Keyset pagination; filters; rate limited. |
| GET /api/v1/vehicles/{id} | Vehicle details | Tenant authorization. |
| GET /api/v1/vehicles/{id}/risk | Risk explanation | Model version + contributing signals. |
| GET /api/v1/vehicles/{id}/timeline | Recent events | Time-windowed query. |
| GET /api/v1/alerts | Risk queue | Pagination/filtering. |
| POST /api/v1/alerts/{id}/ack | Acknowledge | Idempotent; audit. |
| POST /api/v1/maintenance-actions | Record action | RBAC; idempotent; audit. |
| GET /api/v1/analytics/* | Historical analytics | ClickHouse-backed. |
| WS /api/v1/live | Live updates | Authenticated session. |
| POST /api/v1/copilot/query | AI query | Tool allowlist + audit. |

All public APIs should be versioned, documented with OpenAPI, return consistent error envelopes, enforce rate limits and use pagination for unbounded results.

# 9. Low-Level Design Rules

## 9.1 Clean/hexagonal layering

| Layer | Allowed | Forbidden |
| --- | --- | --- |
| Presentation | HTTP/WebSocket, auth checks, DTO mapping, validation | Business rules, raw SQL |
| Application | Use cases, orchestration, transactions | Direct dependence on vendor DB/broker APIs |
| Domain | Entities, value objects, rules | Framework/infrastructure imports |
| Infrastructure | Repositories, Kafka/MQTT clients, caches, external APIs | Vendor types leaking into domain |

## 9.2 Patterns

| Pattern | Where |
| --- | --- |
| Adapter | OEM payload → canonical event. |
| Repository | Persistence abstraction for domain/application. |
| Strategy | Risk scoring/model version or OEM-specific transformation. |
| Circuit breaker | Protect API/service calls to slow dependencies. |
| Retry with backoff | Transient broker/store calls; never retry non-idempotent writes blindly. |
| Outbox | Reliable publication of business actions if an event must accompany a DB transaction. |
| CQRS | Separate read-heavy analytics from command paths where useful. |
| Observer/pub-sub | Live UI state propagation. |
| Bulkhead | Prevent one downstream dependency from exhausting all worker capacity. |

# 10. Distributed Systems and Failure Behaviour

| Scenario | Expected behaviour | Evidence |
| --- | --- | --- |
| Duplicate event | Exactly one logical state update | Counter + test. |
| Out-of-order event | Correct event-time window or controlled late-event policy | Flink metric + test. |
| Kafka partition overload | Back-pressure; no silent loss | Lag/throughput dashboard. |
| Kafka broker failure | Producers/consumers recover; committed data preserved | Chaos run. |
| Pod failure | Replica takes over | Kubernetes event + service health. |
| ClickHouse unavailable | Live alert path degrades gracefully; buffered/retry path preserves required data | Failure test. |
| Redis unavailable | Fallback to source of truth for critical paths; cache rebuilds | Integration test. |
| Unknown OEM schema | Quarantine + operational alert; no corruption of canonical stream | Simulator scenario. |
| 3× burst | System sustains target without data loss | Load report. |

For CAP/PACELC, explicitly separate consistency requirements: transactional ownership/access/audit data should favour strong consistency, while raw telemetry and some analytical projections can favour availability and eventual consistency.

# 11. Performance Engineering

## 11.1 Benchmark plan

Warm the system with a controlled baseline.

Run 25K events/sec.

Run 50K events/sec.

Run 100K events/sec.

Run 150K–300K events/sec burst for 5 minutes.

Record throughput, p50/p95/p99 latency, Kafka lag, dropped/duplicate events, CPU, memory and network.

Repeat with a broker/pod failure.

Run an endurance/soak test.

Export raw results and publish a reproducible test command.

## 11.2 Dashboard latency instrumentation

Carry event_time, ingest_time, processing_time, persistence_time and publish_time. The browser records receive_time. Compute end-to-end dashboard latency from the same event ID. This makes the <2 second target directly defensible.

## 11.3 API optimisation

Use keyset pagination for large collections.

Use composite/partial indexes based on measured access patterns.

Use materialised/pre-aggregated views for repeated dashboard queries.

Use Redis for genuinely hot values.

Profile and remove ORM N+1 queries.

Capture EXPLAIN ANALYZE before and after for the three most important slow queries.

# 12. Security and Compliance Implementation

| Control | Implementation |
| --- | --- |
| Authentication | OIDC/OAuth2; JWT access tokens. |
| Authorisation | RBAC + tenant_id enforcement in API/service layer. |
| Device identity | mTLS or a documented equivalent for simulated device ingestion. |
| Transport | TLS; no plaintext credentials. |
| At rest | Encrypted databases/object storage; AES-256 where supported. |
| Secrets | Environment/secret manager; .env.example only. |
| API security | Rate limiting, validation, CORS policy, OWASP/API Top 10 checks. |
| Audit | Every access to sensitive fleet data and every write/AI tool action. |
| Privacy | Minimise, mask and retain synthetic location/driver-like data; implement an erasure workflow. |
| AI safety | Allowlisted tools, confirmation for writes, prompt injection controls and audit. |
| Threat model | STRIDE for ingestion and public API. |

# 13. Observability

## 13.1 Required metrics

events_in_per_second

events_processed_per_second

kafka_consumer_lag

duplicate_event_count

late_event_count

quarantined_event_count

stream_processing_latency

alert_detection_latency

dashboard_update_latency

api_request_duration_seconds

api_5xx_rate

model_inference_latency

redis_hit_ratio

service_cpu/memory

## 13.2 Dashboards

| Dashboard | Panels |
| --- | --- |
| Executive system | Throughput, vehicles, active alerts, dashboard latency, health. |
| Streaming | Kafka lag by topic/partition, throughput, late/duplicate/quarantine counts. |
| API | RPS, p50/p95/p99, errors, endpoint breakdown. |
| ML | Inference latency, prediction distribution, model version, alert precision/recall evaluation. |
| Infrastructure | CPU, memory, pod health, restarts, broker health. |

# 14. Test Strategy

| Test | Acceptance target | Implementation |
| --- | --- | --- |
| Unit | 80%+ core coverage | pytest. |
| Integration | Critical service boundaries pass | Testcontainers for Kafka/DB/cache. |
| Contract | Event/API compatibility | Schema/OpenAPI contract tests; Pact where useful. |
| BDD | Key user stories pass | behave/Cucumber-style scenarios. |
| Performance | 100K+ events/sec target measured | k6/Locust/Gatling + broker metrics. |
| Soak | Stable long run | Sustained load + resource monitoring. |
| Security | No unresolved critical/high findings | Semgrep/SonarQube, OWASP ZAP, Trivy. |
| Chaos | Recovery demonstrated | Kill broker/pod; verify service recovery. |
| Compliance | Audit/erasure verified | Automated assertions. |

# 15. Repository Specification

/
├── apps/
│   ├── web/
│   ├── api/
│   └── simulator/
├── services/
│   ├── ingestion/
│   ├── normalizer/
│   ├── stream_processor/
│   ├── risk_engine/
│   └── copilot/
├── packages/
│   ├── schemas/
│   └── shared/
├── data/
│   ├── seeds/
│   └── samples/
├── infra/
│   ├── docker/
│   ├── helm/
│   └── terraform/
├── tests/
│   ├── unit/
│   ├── integration/
│   ├── contract/
│   ├── acceptance/
│   ├── performance/
│   └── chaos/
├── docs/
│   ├── architecture/
│   ├── adr/
│   ├── security/
│   └── evidence/
├── scripts/
├── .github/workflows/
├── docker-compose.yml
├── Makefile
├── README.md
└── .env.example

## 15.1 Required developer commands

| Command | Purpose |
| --- | --- |
| make up | Start complete local stack. |
| make down | Stop stack. |
| make seed | Create deterministic reference dataset. |
| make simulate | Run normal simulator. |
| make scenario NAME=... | Inject a named failure/event scenario. |
| make test | Run unit + integration tests. |
| make lint | Lint/type-check. |
| make load | Run benchmark. |
| make security | Run local security checks. |
| make docs | Generate/update evidence artefacts where automated. |

# 16. Execution Plan — Build in This Exact Order

## Phase 0 — Lock product and architecture

Freeze the primary user and problem statement.

Freeze the one-line product thesis.

Create C4 context/container diagrams.

Define canonical event schema.

Define simulator scenarios and ground truth.

Create ADR-001 through ADR-005 skeletons.

Create monorepo and CI skeleton.

Exit gate No coding agent should start implementing random features until these decisions are committed.

## Phase 1 — Simulator

Build deterministic 100K vehicle generator.

Implement normal telemetry.

Implement fault/anomaly scenarios.

Implement duplicate/out-of-order/burst modes.

Implement ground-truth labels.

Benchmark generator throughput independently.

## Phase 2 — Ingestion + Kafka

MQTT ingestion.

Canonical validation.

Kafka topics, partitions, replication configuration.

Schema versioning.

Dead-letter/quarantine path.

Idempotency key.

## Phase 3 — Flink streaming

Event-time processing.

Watermarks.

Sliding windows.

Deduplication.

Feature computation.

Hot state publication.

Real-time risk baseline.

## Phase 4 — Persistence

PostgreSQL schema and migrations.

Mongo raw payload store.

ClickHouse telemetry schema.

Redis current-state cache.

S3/Parquet cold path.

Retention policy.

## Phase 5 — Backend/API

FastAPI project with clean architecture.

Auth/RBAC/tenant isolation.

Fleet and vehicle endpoints.

Alert lifecycle.

Maintenance action.

Audit logging.

OpenAPI.

WebSocket/SSE.

## Phase 6 — Frontend

Design system.

Fleet command centre.

Live map.

Risk queue.

Vehicle intelligence.

Analytics.

System pulse.

Live stream integration.

## Phase 7 — ML

Baseline.

Feature pipeline.

Time-aware train/validation split.

Model training.

Evaluation.

Model registry/versioning.

Explanations.

Risk-to-impact ranking.

## Phase 8 — Hardening

Load test.

3× burst.

API performance.

Failure injection.

Security scans.

Coverage.

Contract tests.

Observability.

## Phase 9 — Visual polish

React Bits effects.

Motion system.

Micro-interactions.

Empty/loading/error states.

Responsive layout.

Demo mode/scenario controls.

Accessibility pass.

## Phase 10 — Optional AI

Tool gateway.

Read-only tools.

Audit.

Guardrails.

One or two high-value demo queries.

## Phase 11 — Submission production

Architecture/ER diagrams.

ADR completion.

Benchmark charts.

Security reports.

Coverage report.

Feature traceability.

Official Solution Document.

Five-minute video.

README and one-command setup.

Final v1.0-submission tag.

# 17. Antigravity Operating Instructions

Paste this section into Antigravity as the project-level instruction You are the primary implementation agent for this hackathon project. 1. Read this entire execution plan before modifying code. 2. Treat the official hackathon problem statement and solution-document template as requirements. 3. Do not replace the architecture with a simpler toy architecture unless explicitly instructed. 4. Do not create fake metrics, fake load-test results, fake ML accuracy, fake screenshots or fake integrations. 5. Every feature must be connected to an explicit user story and a test. 6. Prefer small, reviewable commits. 7. Keep interfaces/contracts versioned. 8. Never hard-code secrets. 9. Keep the application runnable locally through Docker Compose. 10. Preserve cloud portability through environment configuration and containerisation. 11. Do not add a technology merely for novelty. Every technology must have a documented responsibility. 12. Keep domain/business logic independent from frameworks and infrastructure where practical. 13. Instrument important flows from the beginning; do not bolt on observability at the end. 14. When a performance target is not yet met, report the measured result and the bottleneck instead of claiming success. 15. Build the simulator and streaming path before building decorative UI. 16. Build functional UI before animation polish. 17. AI is optional and must never compromise the deterministic core. 18. If a requested change conflicts with the architecture, explain the trade-off before implementing it. 19. Maintain /docs/evidence as the project develops. 20. Before declaring a phase complete, run the phase's acceptance tests and report the evidence.

## 17.1 Coding-agent loop

Inspect the current repository state.

Read the relevant architecture/ADR before changing a boundary.

Implement the smallest complete slice.

Add/modify tests.

Run lint/type checks.

Run relevant integration tests.

Update docs/evidence.

Only then move to the next slice.

# 18. Initial Antigravity Task Backlog

| ID | Task | Acceptance criteria |
| --- | --- | --- |
| ARCH-001 | Create monorepo and base README | Structure exists; README explains architecture and local run. |
| ARCH-002 | Create C4 context/container diagrams | Diagrams match actual planned services. |
| DATA-001 | Define canonical telemetry schema | Versioned schema with validation tests. |
| SIM-001 | Build deterministic 100K simulator | 100K vehicles generated; seed reproduces output. |
| SIM-002 | Add fault scenarios | Duplicate, late, burst, DTC, overheating and schema-change scenarios. |
| ING-001 | MQTT ingestion | Simulator can publish realistic events. |
| MSG-001 | Kafka topology | Topics/partitions/consumer groups documented and tested. |
| NORM-001 | OEM normalisation | At least 3 synthetic OEM payload shapes map to canonical event. |
| STREAM-001 | Flink event-time pipeline | Windows, watermarks and dedupe working. |
| RISK-001 | Baseline risk engine | Risk score and top contributing factors produced. |
| STORE-001 | PostgreSQL core | 3NF schema + migrations + seed. |
| STORE-002 | Mongo raw events | Raw source payload retained. |
| STORE-003 | ClickHouse telemetry | Historical telemetry queryable. |
| STORE-004 | Redis hot state | Current vehicle state and hot counters cached. |
| API-001 | FastAPI core | OpenAPI + auth middleware + error model. |
| SEC-001 | RBAC/tenant isolation | Cross-tenant access tests pass. |
| API-002 | Vehicle/risk/alert endpoints | Endpoints documented and tested. |
| LIVE-001 | WebSocket/SSE | Live risk updates reach clients. |
| WEB-001 | Fleet command centre | Functional dashboard with live state. |
| WEB-002 | Vehicle intelligence page | Risk explanation and timeline. |
| ML-001 | Baseline evaluation | Baseline metrics stored. |
| ML-002 | Predictive model | Model beats or provides a clearly documented trade-off against baseline. |
| PERF-001 | 100K load test | Reproducible benchmark report. |
| CHAOS-001 | Broker failure test | Recovery demonstrated. |
| SEC-002 | SAST/DAST/image scans | Reports generated in CI. |
| OBS-001 | OpenTelemetry/Grafana | End-to-end trace + system dashboard. |
| AI-001 | Fleet copilot | Only after core acceptance gates; tool allowlist + audit. |
| UX-001 | Visual polish | React Bits/Framer Motion added without functional regressions. |
| DEMO-001 | Demo mode | One-click scenario produces the primary story. |
| SUB-001 | Solution Document evidence | Every template section mapped to repository evidence. |
| SUB-002 | Five-minute video | ≤5:00; live product + architecture + scale + recovery. |

# 19. Five-Minute Demo Script

| Time | Action | What the judge should understand |
| --- | --- | --- |
| 0:00–0:20 | Open fleet command centre | This is a real operational product, not a static dashboard. |
| 0:20–0:35 | State problem + scale | 100K vehicles and high-volume telemetry create a decision problem. |
| 0:35–0:55 | Show fleet overview | The manager sees current risk and system health. |
| 0:55–1:45 | Trigger a fault scenario | A vehicle emits abnormal telemetry; system detects it in real time. |
| 1:45–2:25 | Open vehicle | Show timeline, DTC, model score, contributing factors and risk-to-impact. |
| 2:25–2:45 | Acknowledge/schedule action | Show secure command path + audit entry. |
| 2:45–3:20 | Open architecture | Show simulator → MQTT → Kafka → Flink → stores → API → UI. |
| 3:20–3:50 | Show 100K+ benchmark | Actual throughput/latency/lag evidence. |
| 3:50–4:20 | Kill a component / inject duplicate | Show resilience and data correctness. |
| 4:20–4:45 | Show observability | Trace the event and inspect metrics. |
| 4:45–5:00 | Close with measured impact | State only verified results and the pilot roadmap. |

Do not do Do not spend the five minutes clicking through every screen, reading code, explaining every technology, or showing slides full of architecture text. The product and measured evidence must carry the demo.

# 20. Evidence Matrix

| Claim | Required artefact | Repository location |
| --- | --- | --- |
| 100K simulator | Run log + config | docs/evidence/simulator.md |
| 100K events/sec | Load report + raw output | docs/evidence/load-test/ |
| <2s dashboard | Latency report | docs/evidence/latency/ |
| API p95/p99 | Benchmark report | docs/evidence/api-performance/ |
| ML improves baseline | Evaluation report | docs/evidence/ml/ |
| Query optimisation | EXPLAIN before/after | docs/evidence/sql/ |
| Security | SAST/DAST/Trivy reports | docs/evidence/security/ |
| Chaos recovery | Run log + screenshots | docs/evidence/chaos/ |
| Observability | Grafana screenshots + trace | docs/evidence/observability/ |
| Architecture | C4 diagrams | docs/architecture/ |
| Data model | ER diagram | docs/architecture/er/ |
| Design decisions | 3–5 ADRs | docs/adr/ |
| Feature traceability | MoSCoW table | docs/feature-matrix.md |
| Demo | ≤5 min video | README + official document |
| AI declaration | Tools and usage | official document / docs/declarations.md |

# 21. Final Go/No-Go Gates

| Gate | Must be true before submission |
| --- | --- |
| G1 Product | Primary journey works from live event to action. |
| G2 Scale | 100K+ events/sec has been genuinely tested or the gap is explicitly documented; never fabricate. |
| G3 Latency | Dashboard and critical-alert measurements are available. |
| G4 Data | Duplicates, late events and schema failures are handled. |
| G5 Storage | Every store has a real workload and documented justification. |
| G6 ML | Baseline comparison exists if ML is claimed. |
| G7 Security | Auth/RBAC/tenant isolation/security scans complete. |
| G8 Reliability | Broker/pod failure recovery demonstrated. |
| G9 Observability | Metrics/logs/traces can diagnose a failure. |
| G10 UI | Product is clear, responsive and polished. |
| G11 Reproducibility | Docker Compose starts the stack with documented setup. |
| G12 Documentation | Official template is completely evidenced. |
| G13 Demo | Five-minute video tells one coherent story. |
| G14 Integrity | Synthetic/public data only; AI/open-source usage declared; no secrets committed. |

# 22. Final Instruction to the Team

Build for the judge's five questions 1. Is this solving a real connected-vehicle problem? 2. Does it actually work at the required scale? 3. Is the architecture production-minded rather than a prototype shortcut? 4. Can the team prove its claims with tests, metrics and failure evidence? 5. Is the product experience polished enough that the value is immediately understandable? If a feature does not help answer one of these questions, it is lower priority than hardening the core system.

Source alignment: the supplied case study defines the open-ended challenge, minimum bar, technical expectations, data engineering requirements, distributed-system expectations, NFRs, testing requirements and deliverables. The supplied Solution Document Template defines the exact evidence structure for the final PDF and demo. This execution plan is an implementation recommendation derived from those requirements; measured values must be generated by the finished system.